## AI Sales Consultant Estimated Timeline

|  | Hours | Days | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Without Buffers | 64h | 4 days | March 30, 2026 | April 2, 2026 |
| With Buffer (~34%) | ~96h | 6 days | March 30, 2026 | April 7, 2026 |

Day 1:

### 1) Integrate the sendgrid

- Estimated Time: 6 hours

### 2) Measure tokens (input, output, total)

- Estimated Time: 4 hours

### 3) Google Sheet Integration

- Estimated Time: 4 hours

### 4) Say “we will reach out shortly” (don’t show sales number directly)

- Estimated Time: 2 hours

Day 2:

### 1) First lead capture must be valid (name, number, email, company, problem)

- Estimated Time: 4 hours

### 2) Bot should not say “your problem is urgent”

- Estimated Time: 3 hours

### 3) Multiple problem statements → add in sheet with summary

- Estimated Time: 6 hours

### 4) Highlight follow-up questions separately (not inside response)

- Estimated Time: 3 hours

Day 3:

### 1) Sales dashboard + embedded link in sheet

- Estimated Time: 8 hours

### 2) Store sources in background for every answer

- Estimated Time: 4 hours

### 3) Keep context/chat history + define context window limit

- Estimated Time: 4 hours

Day 4:

### 1) Always say “we can build…” not “we have built…”

### Estimated Time: 2 hours

### 2) Decide where conversations end

- Estimated Time: 3 hours

### 3) Optimize the output (shorten LLM responses)

- Estimated Time: 6 hours

### 4) Chat persists when user navigates website pages

- Estimated Time: 5 hours